## Slide 10
In project management, a network diagram is a visual representation of the sequence and interdependencies of project activities
It provides a graphical view of the project schedule, illustrating the flow and relationships between different tasks or activities.
Network diagrams are particularly useful for understanding the critical path of a project, identifying dependencies, and planning the most efficient schedule.
Components of a Network Diagram:
  Nodes (or circles): Represent events or milestones in the project. These could be the start or finish of an activity.
  Arrows (or lines): Represent activities or tasks. The arrows connect nodes to illustrate the sequence in which activities should be performed.
  Duration Estimates: Associated with each arrow to represent the time it takes to complete a particular activity.
  Dependencies: Indicate the relationships between different activities, showing which activities must be completed before others can start.
  Critical Path: The longest path through the network, representing the minimum time required to complete the project. Activities on the critical path have no float or slack.